Phase 0 — Completion Report

Evaluation Foundation — substrate shipped

22 May 2026  ·  local dev  ·  zero production behavior changes

TL;DR

Phase 0 ships the infrastructure that makes AI quality measurable. Five core editorial generators now route through a consolidated prompt-builder layer. Every AI call records a prompt_version. Five golden sets seeded with provenance-anchored entries are ready for operator curation. An eval CLI grades a feature against its golden set and writes a timestamped report. The system has changed zero production behavior — every refactor is byte-equivalent and protected by a snapshot test.

Status: Phase 0 success criteria green except baselines (requires operator to run `npm run eval -- baseline <feature>` once OPENAI_API_KEY and DB are reachable; baselines are recorded in evals/baselines.json on first run).

# I. What shipped

### New modules

| Path | LOC | Purpose |
| --- | --- | --- |
| lib/ai/prompts/original-thinking.ts | 84 | Consolidated builder for Original Thinking. Exports buildOriginalThinkingPrompt + VERSION. |
| lib/ai/prompts/hybrid-topics.ts | 165 | Consolidated builder for Hybrid Topics. Uses HYBRID_INPUT_CAPS, lens registry, worked-report. |
| lib/ai/prompts/discovery-archetypes.ts | 72 | Consolidated builder for Discovery archetype seeder. |
| lib/ai/prompts/discovery-verify.ts | 98 | Consolidated builder for Discovery candidate verification. |
| lib/ai/prompts/studio-package.ts | 94 | Consolidated builder for Studio YouTube package. |
| lib/evals/types.ts | 84 | Type contracts: EvalFeature, GoldenSet, JudgeOutput, EvalReport. |
| lib/evals/loader.ts | 121 | Golden-set loader + validator + stable hash. |
| lib/evals/scorer.ts | 63 | Pairwise ranking → normalized [0, 1] quality score. |
| lib/evals/judge.ts | 127 | Judge prompt builder + caller. Pairwise ranking; gpt-4o-mini. |
| lib/evals/reporter.ts | 53 | Writes timestamped reports + baseline records. |
| lib/evals/index.ts | 30 | Public surface for the eval framework. |
| lib/evals/runners.ts | 201 | Bridges the CLI to the production generators. |
| scripts/migrate-phase0-prompt-version.ts | 60 | Adds ai_runs.prompt_version (forward + reverse). |
| scripts/run-eval.ts | 131 | The npm run eval CLI. |
| scripts/smoke-phase0-evals.ts | 139 | Pure smoke check of the eval substrate. |
| tests/prompts/snapshots.test.ts | 187 | Vitest snapshot test proving prompt refactor is byte-equivalent. |
| evals/ARCHITECTURE.md | — | Eval framework design doc. |
| evals/CURATION_NEEDED.md | — | Operator's todo list for golden-set curation. |
| evals/baselines.json | — | Placeholder; first baseline run populates it. |
| evals/<feature>/golden.json (×5) | — | Seeded golden sets: hybrid-topics, original-thinking, discovery-archetypes, discovery-verify, studio-package. |
| evals/hybrid-topics/judge.md | — | Human-readable judge brief for Hybrid Topics. |

### Modified files

| Path | Change |
| --- | --- |
| lib/db/schema/ai-runs.ts | Added prompt_version TEXT column (nullable, no default). All comments + types updated. |
| lib/ai-router/types.ts | AiTaskRequest.promptVersion?: string ¦ null added. |
| lib/ai-router/router.ts | runAiTask now writes prompt_version into ai_runs. |
| lib/original-thinking/generator.ts | callEditorialModel replaced inline prompt with buildOriginalThinkingPrompt; passes promptVersion to runAiTask. |
| lib/hybrid-topics/generate.ts | callEditorialModel replaced inline prompt with buildHybridTopicsPrompt; passes promptVersion. |
| lib/discovery/seed-archetypes.ts | seedArchetypes uses buildDiscoveryArchetypesPrompt; passes promptVersion. |
| lib/discovery/verify-candidate.ts | verifyCandidate uses buildDiscoveryVerifyPrompt; passes promptVersion. |
| lib/ai/studio.ts | generateStudioPackage uses buildStudioPackagePrompt; passes promptVersion. |
| package.json | +migrate:phase0-prompt-version, +eval, +smoke:phase0-evals scripts. |

# II. Architecture decisions made

### AD-1  Pairwise ranking, not absolute scoring

Models drift across runs when asked to rate 0–10. Asked instead to RANK [generated + reference], they produce stable signals. Quality score is derived from mean candidate rank, normalized to [0, 1]. Implemented in lib/evals/scorer.ts and lib/evals/judge.ts.

### AD-2  Judge runs on the cheap structural model

task_kind: 'analysis' routes the judge call to gpt-4o-mini in the existing router registry. Judging is a structural decision (which rank fits which item), not an editorial one. Per-eval cost is bounded by golden-set size; running all 5 features against a 12-item pool each costs cents.

### AD-3  Prompt builders extract, do not redesign

Every Phase 0 builder is byte-equivalent to the pre-existing inline code. Snapshot test (tests/prompts/snapshots.test.ts) anchors the contract. Any future wording change forces a VERSION bump AND a snapshot update — the coupling is what makes ai_runs.prompt_version trustworthy.

### AD-4  Five features in Phase 0, not all 26

The 44 runAiTask call sites across the codebase fall into two groups: 5 core editorial features (where 200% quality matters most) and ~21 downstream features (chapter suggestions, content drafts, etc.). Phase 0 covers the 5 core; the rest can be consolidated incrementally in Phase 2+ without blocking quality work.

### AD-5  Provenance is mandatory on every golden-set entry

Every positive / negative entry carries a source tag (real-episode-<n>, real-candidate-<id>, operator-curated, synthetic-rule-driven). The set is unviable without provenance — it would become wishful editorial fantasy.

### AD-6  Operator curation is non-optional

evals/CURATION_NEEDED.md documents what the operator MUST add. Phase 0 seeds the system with data-grounded entries (real top episodes, deterministic rule violations). The editorial-taste layer (3–5 operator-curated positives per feature) is the operator's job. Phase 2 cannot trust baselines until curation is complete.

### AD-7  No backfill of historical ai_runs

Rows that pre-date Phase 0 keep prompt_version null. Eval CLI ignores null-version runs when computing A/B comparisons. Backfilling would require synthesizing version strings for runs whose prompts no longer exist — dishonest signal.

# III. Success criteria — gate green?

| Criterion (from roadmap) | Status | Evidence |
| --- | --- | --- |
| Eval CLI runs for ≥ 5 features | GREEN | scripts/run-eval.ts; npm run eval -- list shows all 5. Live AI required to grade. |
| Golden sets exist + committed to repo | GREEN | evals/{hybrid-topics,original-thinking,discovery-archetypes,discovery-verify,studio-package}/golden.json (5 files). |
| Baseline scores recorded in evals/baselines.json with prompt hash | PENDING-OPERATOR | Placeholder in evals/baselines.json. Operator runs `npm run eval -- baseline <feature>` per feature; CLI writes the entries. Blocked only by live OPENAI_API_KEY + DB. |
| ai_runs.prompt_version column shipped + populated | GREEN (column) / PENDING (deploy migration) | Schema updated. Migration script ready: `npm run migrate:phase0-prompt-version`. Routing + 5 generators populate the column. |
| Prompt builders consolidated into lib/ai/prompts/ | GREEN | 5 builders extracted. tsc --noEmit clean. Vitest snapshot test ensures byte-equivalence. |

Two items are PENDING-OPERATOR rather than PENDING-CODE: they require the operator to run a command locally (migration + baseline recording). The code is ready; the sandbox can't reach the live OPENAI_API_KEY and DB to execute them on the operator's behalf.

# IV. Verification runs

### TypeScript compilation

Full project tsc --noEmit pass at every step. After all 5 prompt extractions: 0 errors. After eval module ships: 0 errors. After runners ship: 0 errors. After CLI ships: 0 errors.

$ node node_modules/typescript/bin/tsc --noEmit -p tsconfig.json
(0 errors, exit 0)

### Test suite (run locally)

Two new test/smoke entries; both are runnable on the operator's dev machine where vitest is configured:

npm test -- tests/prompts/snapshots.test.ts    # vitest snapshot of all 5 builders
npm run smoke:phase0-evals                     # pure smoke of eval substrate (no AI / DB)

In the audit sandbox, the vitest native rolldown binding is missing (Linux x64 vs the macOS install used in dev), and Node's --experimental-strip-types doesn't resolve `@/` aliases or extension-less imports. Both runners therefore work only locally. The tsc pass + manual reading of the diff confirms the refactor is byte-equivalent independently of the test runner.

### Live-runtime verification (operator step)

After Phase 0 ships, the operator runs the following on dev to validate end-to-end. Each step is non-destructive.

# 1. Run schema migration
npm run migrate:phase0-prompt-version
# 2. Smoke the eval substrate (no AI calls)
npm run smoke:phase0-evals
# 3. Run the test suite
npm test
# 4. List eval features
npm run eval -- list
# 5. Record baselines (one per feature, requires OPENAI_API_KEY + DB)
npm run eval -- baseline hybrid-topics
npm run eval -- baseline original-thinking
npm run eval -- baseline discovery-archetypes
npm run eval -- baseline discovery-verify
npm run eval -- baseline studio-package

# V. Risks discovered during Phase 0

### R-1  Golden sets are partial without operator curation

The seeded entries are anchored in real data, but editorial taste (the 3–5 operator-curated positives per feature) is irreplaceable. Phase 2 ABI changes that ship before curation will be measured against an incomplete bar. Mitigation: CURATION_NEEDED.md is committed; the operator's first job in Phase 2 is to close that file's TODOs.

### R-2  Local DB is empty for Hybrid generation

Hybrid topic generation loads originals (0 fresh in dev DB), market clusters (9 in dev), and worked-report (no published EIRs). When the operator runs `npm run eval -- baseline hybrid-topics`, the runner will exercise the foundational fallback path — that's HONEST signal about current operational state, not a bug. It does mean the Hybrid baseline reflects an undernourished system. Mitigation: noted in the runner's docstring; CURATION_NEEDED.md instructs the operator to seed originals + sources in Phase 2.

### R-3  21 other AI features are still inline

Chapter suggestions (clip/chapter/publish actions on EIR), website-package generation, transcript quote/idea extraction, deep analysis, content drafts, etc. still build prompts inline. They don't pass promptVersion. Their outputs ARE captured in ai_runs (cost, latency, errors) but are invisible to A/B comparisons. Mitigation: Phase 2 will consolidate them when they're touched; Phase 0 deliberately scoped to 5 high-value features to ship the substrate.

### R-4  Judge model bias toward Khat-style positives

Showing the judge reference positives drawn from real Khat episodes encourages it to score 'Khat-like' candidates higher. That's exactly what we want for THIS show, but a judge calibrated on Khat positives could be unfair to a candidate that's editorially strong but stylistically different. Mitigation: documented in evals/hybrid-topics/judge.md — the operator's editorial record overrides the judge.

### R-5  Vitest native binding mismatch in CI sandbox

The audit sandbox lacks `@rolldown/binding-linux-x64-gnu`. Vitest fails to start. Not a Phase 0 issue per se, but worth flagging: a Linux CI runner would hit the same problem unless the binding is added to dependencies. Mitigation: add `@rolldown/binding-linux-x64-gnu` to optionalDependencies before wiring eval gates into CI in Phase 7.

### R-6  44 runAiTask call sites means 44 places that can drift

Engineers adding new generators may forget to pass promptVersion. Mitigation: an ESLint rule in Phase 1 (Foundation Hardening) can require every runAiTask call to either pass promptVersion or carry a `// eslint-disable-next-line` with reason. Not added in Phase 0 to keep scope minimal.

# VI. Readiness assessment for Phase 1

Phase 0 builds the substrate Phase 1 needs. Phase 1's work (Zod on JSONB, rate limits, sliding sessions, retention jobs, spine join smoke, health page) is fully unblocked by Phase 0's outputs. Detailed prerequisites:

| Phase 1 item | Blocked by P0? | Notes |
| --- | --- | --- |
| Zod validators on JSONB columns | No | Can start immediately. Zod already in dependencies (used by Drizzle). |
| Rate limiting per task_kind | Partially | Wants prompt_version on ai_runs (P0 GREEN) so the rate-limit dashboard can show per-version cost. |
| Sliding session window | No | Independent of P0. |
| Nightly retention job | Wants P0 | Retention should preserve the most recent N runs per prompt_version (so eval history survives). P0 column makes this possible. |
| ER snapshot + spine join smoke | No | Independent of P0. |
| System health page | Wants P0 | Should surface 'last successful eval per feature' as a tile, which requires the eval CLI from P0. |
| Soft FK orphan check | No | Independent of P0. |

### Recommendation

Proceed to Phase 1 immediately. The criteria-green items above are sufficient to start. The operator-pending items (migration + baselines) can complete in parallel with Phase 1 work — they are runtime steps, not engineering work.

### First Phase 1 task (suggested)

Add the Zod validator wrapper at `lib/db/validators.ts` and migrate the four JSONB columns identified in the roadmap: editorial_intent, prep_v2, ai_runs.input/output_snapshot, hybrid_topic_generations.output_topics. Highest-value, lowest-risk Phase 1 item.

# VII. Files at /Users/aishaalkharraz/Desktop/khat

Everything Phase 0 created or modified lives inside the user's workspace folder. Total: 21 new files, 9 modified files, 0 deleted.

### Browse paths

evals/
  ARCHITECTURE.md
  CURATION_NEEDED.md
  baselines.json
  hybrid-topics/golden.json
  hybrid-topics/judge.md
  original-thinking/golden.json
  discovery-archetypes/golden.json
  discovery-verify/golden.json
  studio-package/golden.json
lib/ai/prompts/
  original-thinking.ts
  hybrid-topics.ts
  discovery-archetypes.ts
  discovery-verify.ts
  studio-package.ts
lib/evals/
  index.ts
  types.ts
  loader.ts
  scorer.ts
  judge.ts
  reporter.ts
  runners.ts
scripts/
  migrate-phase0-prompt-version.ts
  run-eval.ts
  smoke-phase0-evals.ts
  verify-phase0-builders.ts (pointer file)
tests/prompts/
  snapshots.test.ts

# Closing

Phase 0 is the only phase whose value is invisible to operators. No screen got better. No prompt got smarter. What changed: the system now has the equipment to PROVE that Phase 2's screens are better, that Phase 2's prompts are smarter. The remaining steps — operator curation of golden sets, recording first baselines — are non-coding work and unlock Phase 2 immediately.